IMCS AVD Patching

Ansible In-Place Automation

Automated Windows Patching for Azure Virtual Desktop — In-Place Approach

Prepared by: Insight Managed Cloud Services (IMCS)

Date: August 2026

Version: 1.0

Table of Contents

1.  Executive Summary

2.  Business Context & Rationale

2.1  DevOps Patching (Golden Image Replacement)

2.2  Ansible In-Place Patching

2.3  Choosing the Right Approach

3.  Solution Architecture

4.  Patching Lifecycle & Workflow

4.1  Workflow Steps

5.  Security & Zero-Trust Design

6.  Infrastructure Requirements

7.  Validation & Test Results

8.  Conclusion & Next Steps

# 1. Executive Summary

This document presents the design, implementation, and validation of an automated in-place patching solution for Azure Virtual Desktop (AVD) session hosts, delivered by the Insight Managed Cloud Services (IMCS) team.

Unlike the Golden Image replacement methodology — which provisions entirely new session hosts each patching cycle — this Ansible-based approach installs Windows Security and Critical updates directly onto existing hosts. This eliminates the need to rebuild, recapture, and redeploy virtual machine images every month, resulting in shorter maintenance windows and reduced operational overhead.

Key Objectives • Automated Compliance: Apply Security & Critical Windows updates on a scheduled, hands-free basis. • Minimal Disruption: Drain Mode ensures no active user sessions are interrupted during patching. • Zero-Trust Security: A User-Assigned Managed Identity removes the need for stored credentials. • Centralized Orchestration: A single self-hosted Linux agent on Azure DevOps manages patching across AVD host pools. • Cost Efficiency: Avoids the compute and storage costs associated with monthly golden image rebuilds.

# 2. Business Context & Rationale

We are currently operating two distinct approaches for maintaining AVD environments up to date. Understanding the difference between these approaches is critical to assessing which model best fits the operational and cost requirements of each client’s environment.

## 2.1 DevOps Patching — Golden Image Replacement

The existing AVD DevOps pipeline automates patching by spinning up a temporary "Golden VM," applying updates to it, capturing a new image version in the Azure Compute Gallery, and then deploying brand-new AVD session hosts from that updated image. The old hosts are placed in Drain Mode and subsequently decommissioned.

This approach is best suited to environments where full image immutability and a completely fresh host baseline are required for compliance or audit purposes. It involves higher compute and storage costs due to simultaneous old/new host coexistence.

## 2.2 Ansible In-Place Patching

The Ansible-based approach connects directly to existing AVD session hosts over WinRM (Windows Remote Management) and installs Security & Critical updates in place. No new virtual machines are created; no image capture or Sysprep is required. The pipeline puts each host into Drain Mode before patching begins, then re-enables sessions once the host has been updated and rebooted.

This approach is best suited to environments where operational agility, shorter maintenance windows, and cost optimization are priorities. It preserves existing host configurations and avoids the overhead of monthly image pipeline runs.

## 2.3 Choosing the Right Approach

| Consideration | Golden Image (DevOps) | In-Place (Ansible) |
| --- | --- | --- |
| Patching Scope | Full host replacement | OS patches only |
| Maintenance Window | Longer (deploy + drain) | Shorter (patch + reboot) |
| Host Continuity | Replaced each cycle | Preserved |
| Compute Cost | Higher (parallel hosts) | Lower (no new VMs) |
| Image Immutability | Full (golden baseline) | Not applicable |
| Credential Exposure | Service Principal | Managed Identity (keyless) |
| Best Suited For | Compliance-heavy, regulated workloads | Agility-focused, cost-optimised environments |

# 3. Solution Architecture

The Ansible AVD patching solution is built on a lightweight, cloud-native architecture that leverages existing Azure DevOps infrastructure. The components are designed to minimize infrastructure footprint while maximizing security and operational reliability.

| Component | Technology / Resource | Role & Function |
| --- | --- | --- |
| Control Node (Agent Host) | Linux VM — Ansible | Hosts the Azure DevOps self-hosted agent and the Ansible engine. Orchestrates all patching operations. |
| Identity & Authentication | System-Assigned Managed Identity | Provides keyless, credential-free access to Azure resources. Assigned RBAC role to the AVD resource group. |
| Automation Engine | Ansible + WinRM | Executes the ansible.windows.win_updates module on target AVD session hosts over WinRM. |
| Pipeline Orchestrator | Azure DevOps Pipelines | Triggers monthly patching runs via a cron schedule. Routes jobs to the self-hosted Ansible agent pool. |
| Target Workload | Windows 11 AVD Session Hosts | AVD hosts in the host pool that receive Security & Critical Windows updates in place. |
| Source Control | Azure Repos | Stores inventory, Ansible playbook, and pipeline YAML configuration files. |

Note: The Linux control node communicates with AVD session hosts over WinRM (internal network). All Azure control-plane operations (Drain Mode toggle) are executed via authenticated ARM REST API calls — no public exposure of AVD hosts is required.

# 4. Patching Lifecycle & Workflow

The Ansible patching pipeline operates through a structured, three-stage lifecycle that ensures hosts are safely isolated before patching, updated with the required Windows patches, and returned to service automatically. The pipeline runs on a monthly schedule with no manual intervention required.

Lifecycle Overview The process is organized into three controlled phases: Drain Mode Enablement, Windows Update Installation, and Drain Mode Disablement. Each phase is executed sequentially per host to ensure safe, uninterrupted service delivery.

## 4.1 Workflow Steps

| Step | Action | Description |
| --- | --- | --- |
| 1 | Authenticate via Managed Identity | The pipeline authenticates using az login --identity, specifying the System-Assigned Managed Identity Client ID. No stored passwords or service principal secrets are used. |
| 2 | Enable Drain Mode | An Azure ARM REST API PATCH call sets allowNewSession = false on the target session host. This prevents any new user connections while existing sessions are allowed to continue. |
| 3 | Install Windows Updates | Ansible connects to the session host via WinRM and runs the win_updates module targeting SecurityUpdates and CriticalUpdates categories. The host automatically reboots if required (reboot timeout: 20 minutes). |
| 4 | Validate Patch Installation | Update results are captured in C:\patch_log.txt on the session host and logged in the Azure DevOps pipeline run for audit and reporting purposes. |
| 5 | Disable Drain Mode | Once patching and reboot are complete, a second ARM REST API PATCH call sets allowNewSession = true, returning the host to full operational status and allowing new user connections. |
| 6 | Iterate to Next Host | The playbook operates in serial mode (serial: 1), ensuring one host is fully patched and validated before the next host enters the patching cycle. This prevents all hosts from being simultaneously unavailable. |

Scheduling: The pipeline is triggered automatically on the via a cron schedule defined in azure-pipelines.yml. Ad-hoc runs can also be triggered manually from the Azure DevOps UI when required (e.g., emergency patch deployments).

# 5. Security & Zero-Trust Design

Security is a foundational design principle of this solution. The following controls have been implemented to align with the Zero-Trust framework and eliminate credential exposure risks.

| Security Control | Implementation Detail |
| --- | --- |
| Zero-Trust Authentication | A System-Assigned Managed Identity is attached to the Linux control node. The pipeline authenticates via az login --identity with an explicit Client ID — no passwords or certificates stored in code or repositories. |
| RBAC Least Privilege | The Managed Identity is assigned only the Desktop Virtualization Session Host Operator (or minimum-required Contributor) role scoped to the AVD resource group — not at subscription level. |
| No Inbound Firewall Rules | The control node communicates outbound to Azure ARM APIs (management.azure.com) and to session hosts via WinRM on the internal network. No public inbound rules are required on either the agent VM or AVD hosts. |
| Source Control Hygiene | All pipeline code is stored in Azure Repos. No plain-text credentials appear in inventory files or pipeline YAML. WinRM credentials are managed via Azure Key Vault-backed pipeline variables where applicable. |
| Drain Mode Protection | User sessions are never abruptly terminated. Drain Mode gracefully blocks new connections while allowing active sessions to complete, ensuring a zero-disruption user experience. |
| Audit Logging | All pipeline stages are logged in Azure DevOps. Patch results are written to C:\patch_log.txt on each host and are available for compliance review and incident response. |

# 6. Infrastructure Requirements

The following infrastructure is required to operate the Ansible AVD patching pipeline. Where IMCS already operates the DevOps Golden Image pipeline, the self-hosted agent infrastructure is shared — no additional agent VM is required.

| Resource | Specification | Notes |
| --- | --- | --- |
| Linux Control Node (Agent VM) | Standard_D2s_v5 (2 vCPU / 8 GB RAM) | Hosts the Azure DevOps agent and Ansible engine. Can be shared with the DevOps Golden Image pipeline agent. |
| OS Disk | 64 GB Standard HDD LRS | Sufficient for agent binaries, Ansible packages, and logs. |
| Azure DevOps Agent Pool | Self-hosted (Ansible-Pool) | Separate pool from the DevOps Golden Image agent pool for workload isolation. |
| Managed Identity | System-Assigned | Requires Desktop Virtualization Session Host Operator role on AVD resource group. |
| WinRM Connectivity | TCP 5985 / 5986 (internal) | Required between the Linux control node and AVD session hosts on the internal virtual network. No internet exposure needed. |
| Azure Repos | Existing Azure DevOps Org | Repository: Ansible AVD Patching. Contain inventory.ini, patch.yml, and azure-pipelines.yml. |

Cost Note A Standard_B2s Linux VM costs approximately $35–$40 USD/month (Pay-as-you-go). If the Ansible agent is co-hosted on the existing DevOps pipeline agent VM, the incremental cost is limited to the additional Ansible package installation — no new compute is required.

# 7. Validation & Test Results

The Ansible patching pipeline has been successfully tested in a proof-of-concept (POC) environment against a live Windows 11 AVD session host. The following end-to-end test was conducted to validate all stages of the pipeline.

| # | Test Stage | Result |
| --- | --- | --- |
| 1 | Managed Identity Authentication | ✓ Authenticated successfully using System-Assigned Identity. |
| 2 | Drain Mode Enablement | ✓ ARM REST PATCH call confirmed — allowNewSession set to false. |
| 3 | Windows Update Installation | ✓ Ansible connected via WinRM, identified missing KB updates, installed Security & Critical patches, triggered automated reboot, and confirmed host re-availability within the 20-minute timeout window. |
| 4 | Drain Mode Disablement | ✓ ARM REST PATCH call confirmed — allowNewSession set to true. Session host returned to normal operational status. |
| 5 | Pipeline Final Status | ✓ Pipeline run completed with status Success (Green). All stages passed. Patch log confirmed at C:\patch_log.txt on session host. |

Test Methodology: Fault injection was used to validate the full patch cycle — recent Windows KB updates were intentionally uninstalled from the session host before the pipeline was triggered. This confirmed that the pipeline correctly identifies, downloads, and installs missing security patches without manual intervention.

# 8. Conclusion & Next Steps

The Ansible-based in-place patching solution delivers a proven, production-ready alternative to the Golden Image replacement pipeline for AVD environments where operational agility, shorter maintenance cycles, and cost efficiency are the primary objectives.

The solution has been validated end-to-end in a POC environment and is ready for onboarding to client environments. The following next steps are recommended:

| # | Next Step | Detail |
| --- | --- | --- |
| 1 | Client Environment Assessment | Identify client AVD environments suitable for the Ansible in-place approach based on workload type, compliance requirements, and patching cadence. |
| 2 | WinRM Pre-requisite Validation | Confirm WinRM is enabled and accessible on target AVD session hosts from the control node. Validate network security group rules for TCP 5985/5986 on the internal subnet. |
| 3 | Managed Identity Provisioning | Create and assign a System-Assigned Managed Identity per client environment with the minimum required RBAC roles on the AVD resource group. |
| 4 | Pipeline Onboarding | Configure client-specific inventory.ini and azure-pipelines.yml files in Azure Repos. Parameterize subscription IDs, resource groups, and host pool names per client. |
| 5 | Pilot Run & Sign-off | Execute a supervised pilot patching run for each client environment. Review pipeline logs and patch results with the client before enabling the automated monthly schedule. |
| 6 | Reporting & Monitoring Integration | Integrate pipeline run notifications with the IMCS monitoring platform and client reporting dashboards. Configure alerts for pipeline failure scenarios. |

Summary The Ansible AVD Patching pipeline represents a significant operational improvement for suitable client environments — reducing patching complexity, shortening maintenance windows, and eliminating the compute overhead of monthly host replacements. IMCS recommends proceeding with phased client onboarding starting with low-risk, non-regulated workloads to build confidence before broader rollout.